Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 2 NOVEMBER 2025 |
| --- | --- |
| Team ID | NM2025TMID01022 |
| Project Name | Streamlining Ticket Assignment For Efficient Support Operations |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Management | USN-1 | As an admin, I can create and manage users to handle ticket assignments efficiently. | 2 | High | Sivasankari T |
| Sprint-1 | Group Management | USN-2 | As an admin, I can create groups (Platform, Certificate) to categorize tickets. | 2 | High | Prathisha A |
| Sprint-2 | Role Management | USN-3 | As an admin, I can create and assign roles to users or groups for access control. | 3 | High | Kenisha B J |
| Sprint-2 | Table Creation | USN-4 | As a developer, I can create and configure tables to store ticket and user data. | 3 | High | Sushma S |
| Sprint-2 | Assign Roles & Users to Groups | USN-5 | As an admin, I can assign users and roles to groups for proper ticket routing. | 2 | High | Sivasankari T |
| Sprint-3 | ACL Creation | USN-6 | As a system admin, I can create ACLs to restrict access to specific tables and records. | 3 | Medium | Prathisha A |
| Sprint-3 | Flow Creation | USN-7 | As an admin, I can create automated flows to assign tickets to the correct groups. | 3 | High | Kenisha B J |
| Sprint-4 | Testing & Documentation | USN-8 | As a tester, I can test and document the ticket assignment process for accuracy. | 2 | Medium | Sushma S |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 2 Days | 26 October 2025 | 27 October 2025 | 20 | 27 October 2025 |  |
| Sprint-2 | 20 | 2 Days | 27 October 2025 | 28 October 2025 | 20 | 28 October 2025 |  |
| Sprint-3 | 20 | 2 Days | 29 October 2025 | 30 October 2025 | 19 | 30 October 2025 |  |
| Sprint-4 | 20 | 1 Day | 30 October 2025 | 31 October 2025 | 20 | 31 October 2025 |  |

Velocity

Average velocity = (Total Story Points Completed) / (Total Duration in Days)

Total: 79 points over 7 days → Velocity = 11.29 points/day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/